# Office Move IT Checklist

Define Edge  |  defineedge.com  |  732-908-2800  |  support@defineedge.com

Moving offices is one of the easiest times to have IT go wrong quietly - a missed detail doesn't show up until the new office is live and something doesn't work. Work through this in order, starting several weeks out.

Business name: ______________________________    Move date: ________________

## Before the move (2-8 weeks out)

### Planning

☐  Confirm move date

☐  Assign a project owner

☐  Create an office floor plan

☐  Inventory all IT equipment

☐  Label all computers

☐  Label monitors

☐  Label printers

☐  Label phones

☐  Label network equipment

### Internet

☐  Schedule ISP transfer

☐  Schedule circuit installation

☐  Verify activation date

☐  Arrange temporary internet if needed

### Cabling

☐  Verify network drops

☐  Verify access point locations

☐  Verify conference room wiring

☐  Verify printer locations

☐  Verify rack location

### Vendors

☐  Coordinate with movers

☐  Coordinate with electrician

☐  Coordinate with ISP

☐  Coordinate with security vendor

## Moving day

### Before equipment leaves

☐  Photograph the rack

☐  Photograph cable connections

☐  Shut down servers properly

☐  Shut down workstations

☐  Disconnect UPS

☐  Label all cables

### At the new office

☐  Install rack

☐  Install UPS

☐  Install firewall

☐  Install switches

☐  Connect ISP

☐  Verify internet

☐  Install access points

☐  Connect printers

☐  Connect phones

☐  Connect workstations

## After the move

### Testing

☐  Verify internet

☐  Verify Wi-Fi

☐  Verify VPN

☐  Verify printers

☐  Verify scanners

☐  Verify phones

☐  Verify conference rooms

☐  Verify cameras

☐  Verify access control

### User validation

☐  Verify every employee can log in

☐  Verify email

☐  Verify shared drives

☐  Verify line-of-business applications

☐  Verify printers

☐  Verify Teams / Zoom

### Final tasks

☐  Update network documentation

☐  Update asset inventory

☐  Update ISP information

☐  Update emergency contacts

☐  Remove old office equipment

☐  Confirm all equipment arrived

☐  Obtain customer sign-off

## The gotchas - easy to forget, expensive when forgotten

These are the items that separate a smooth move from a week of scrambling. Check each one, even if it doesn't seem to apply.

☐  Alarm system and monitoring transfer

☐  Door access credentials

☐  Public IP changes

☐  Firewall VPN updates

☐  DNS changes (if needed)

☐  ISP modem bridge mode

☐  Static IP reassignment

☐  Elevator access for movers

☐  Cellular signal strength at the new office

☐  Guest Wi-Fi testing

☐  Label maker available on-site

☐  Spare patch cables

☐  Spare power strips

☐  UPS battery health

☐  Proper cooling for the network rack

☐  Rack grounding

☐  Disposal or return of old ISP equipment

## Notes

_________________________________________________________________________

_________________________________________________________________________

Completed by: ______________________  Date: ______________

Tip: Combine this with our Network Documentation Workbook. If the old office was documented before the move, the new one gets documented twice as fast.